REPUBLIC OF CAMEROON

PEACE-WORK-FATHERLAND

UNIVERSITY OF BUEA

FACULTY OF ENGINEERING AND TECHNOLOGY

DEPARTMENT OF COMPUTER ENGINEERING

CEF 440: INTERNET PROGRAMMING AND MOBILE PROGRAMMING

TASK 3: REQUIREMENT ANALYSIS

COURSE INSTRUCTOR: Dr. Nkemeni Valery

PRESENTED BY GROUP 8:

SALLE YIMNAI BRYAN NZUME ETUGE: FE23A140

FONGANG FAITH ACHO: FE23A059

ANDIGEMA JOYCE ANI: FE23A012

MANIKEU TINKEU MARIE ANGE PRINCESSE: FE23A086

NDIP SAMUEL AGBOR OJONG: FE23A101

Table of Contents

1. Introduction	1

1.1 Task Objectives	1

1.2 Project Background	1

1.3 Data Sources	1

2. Requirements Classification	3

2.1 Functional Requirements	3

2.2 Non-Functional Requirements	5

3. Completeness Analysis	8

4. Clarity Analysis: Ambiguities and Inconsistencies	10

4.1 Ambiguities	10

4.2 Inconsistencies	11

5. Technical Feasibility Analysis	13

6. Dependency Relationships	16

6.1 Dependency Table	16

6.2 Critical Development Path for Version 1	18

7. Requirements Prioritization (MoSCoW)	19

8. Software Requirements Specification (SRS)	23

9. Requirements Validation with Stakeholders	24

9.1 Stakeholder Groups Involved	24

1. Car Owners	24

2. Mechanics	25

3. Auto Electricians	25

9.2 Requirement Validation Techniques Used	27

9.3 Stakeholder Validation Summary Table	27

9.4 Key Insights from Validation	28

1. Strong Need for Simplicity	28

2. Offline Functionality is Essential	28

3. Trust Must Be Carefully Managed	28

4. Urgency Classification is Highly Valuable	28

5. Cameroon Vehicle Context Matters	28

9.5 Final Validation Decision	28

10. Conclusion	28

References	30

# 1. Introduction

## 1.1 Task Objectives

This report presents the complete requirement analysis for the Design and Implementation of a Mobile Application for Car Fault Diagnosis. As specified in the course outline, Task 3 encompasses the following activities:

- Review and analyse the requirements gathered, covering completeness, clarity, technical feasibility, and dependency relationships.

- Identify inconsistencies, ambiguities, and missing information within the gathered requirements.

- Prioritize requirements based on importance and feasibility.

- Classify requirements into functional and non-functional categories.

- Develop the Software Requirements Specification (SRS).

- Validate requirements with stakeholders.

The Software Requirements Specification (SRS) has been produced as a separate stand-alone document in accordance with the IEEE 830-1998 standard (CarDiag SRS Version 1.0, submitted alongside this report). This report provides the analytical foundation underpinning the SRS and the complete methodology for stakeholder validation.

## 1.2 Project Background

The project addresses a well-documented problem in vehicle ownership: car owners frequently encounter dashboard warning lights and unusual engine sounds that they cannot interpret, leading to delayed maintenance, unnecessary repair costs, and reduced vehicle lifespan. Existing diagnostic solutions require either expensive professional tools, external hardware dongles (OBD-II adapters), or specialist technical knowledge that the average car owner does not possess.

The proposed solution - CarDiag - is an AI-based mobile application that enables car owners to:

- Scan and recognize dashboard warning lights using the phone's camera and computer vision.

- Record and analyse engine sounds to detect common fault patterns using audio classification.

- Receive automated explanations, urgency guidance, repair suggestions, and expert video tutorial links.

- Access core diagnostic features offline, without requiring an internet connection.

The application is designed to function using only the user's smartphone, with no external hardware required. All AI model inference is performed on-device to protect user privacy and enable offline operation.

## 1.3 Data Sources

Requirement gathering for this project employed four complementary techniques as documented in the Task 2 report. The combined dataset used for this analysis is as follows:

| Source | Sample Size | Description |
| --- | --- | --- |
| Questionnaire Survey | n = 54 respondents | Car owners and drivers surveyed across two collection phases: 29 initial responses (April 23–26, 2026) and 25 subsequent responses (April 27 – May 5, 2026). Covered demographics, vehicle usage patterns, warning light experience, willingness to use the app, and feature preferences. |
| Expert Interviews | n = 7 professionals | Structured interviews with mechanics, auto electricians, and vehicle technicians. Provided domain expertise on fault classification, urgency criteria, sound diagnosis approaches, and the trust relationship between car owners and diagnostic tools. |
| Reverse Engineering | 5 existing apps | Analysis of existing automotive diagnostic applications (OBD-based apps, warning light databases, sound diagnostic tools) to identify industry standard features, user experience patterns, and gaps the proposed solution can address. |
| Project Specification | Project Outline | The problem statement and expected outcomes provided in the course project outline, which defines the minimum scope of the application. |

Key statistics from the combined 54-respondent dataset are presented below as context for the analysis that follows:

| Metric | Initial (n=29) | Final (n=54) |
| --- | --- | --- |
| Respondents who have seen an unknown dashboard warning light | 86.2% | 83.3% |
| Respondents who ignored a warning light due to not understanding it | 62.1% | 66.7% |
| Respondents who have heard an unusual engine sound | 86.2% | 85.2% |
| Would use a warning-light scanning application | 75.9% | 70.4% |
| Would use an engine sound diagnosis application | 72.4% | 75.9% |
| Prefer offline basic diagnosis | 89.7% | 70.4% |
| Want expert video tutorial links | 86.2% | 83.3% |
| Would confirm diagnosis with a mechanic | 79.3% | 77.8% |

# 2. Requirements Classification

Requirements were extracted from all four data sources and classified into Functional Requirements (FR) - which define what the system must do, and Non-Functional Requirements (NFR) - which define the quality attributes and constraints the system must satisfy. A total of 22 functional requirements and 11 non-functional requirements were identified.

## 2.1 Functional Requirements

Functional requirements describe specific system behaviours, features, and functions.

| ID | Feature | Description | Source | Category |
| --- | --- | --- | --- | --- |
| FR01 | Camera-Based Warning Light Scanning | The app shall use the phone camera to capture and recognize dashboard warning light symbols using an on-device computer vision model. | Q14 (70.4%); Project Specification; Interviews | Warning Light Recognition |
| FR02 | Manual Warning Light Search | The app shall provide a fully offline, searchable dictionary of warning light symbols, browseable by keyword or category. | All Interviews; Reverse Eng. | Warning Light Recognition |
| FR03 | Multiple Warning Light Detection | The app shall detect and explain more than one active warning light simultaneously from a single camera capture. | Project Specification | Warning Light Recognition |
| FR04 | Warning Light Explanation | For each identified symbol, the app shall display: symbol name, plain-language description, possible causes, urgency level, and recommended first action. | Q16; Interviews | Warning Light Recognition |
| FR05 | Engine Sound Recording | The app shall allow users to record engine audio using the device microphone, with a safety instruction screen shown before recording begins. | Q15 (75.9%); Interviews | Engine Sound Diagnosis |
| FR06 | Audio Fault Classification | The app shall analyse recorded audio using an on-device ML classifier to suggest fault categories (e.g., knocking, squealing, hissing, rattling, grinding). | Project Specification; Q15 | Engine Sound Diagnosis |
| FR07 | Sound Context Follow-Up Questions | After audio classification, the app shall present up to 5 guided follow-up questions to refine the preliminary assessment. | Interviews (4 of 7) | Engine Sound Diagnosis |
| FR08 | Urgency Level Classification | The app shall classify every result into one of four urgency levels: Low (Monitor), Medium (Service Soon), High (Visit Mechanic Today), Critical (Stop Driving Immediately), each colour-coded. | Q11; All Interviews | Urgency & Safety |
| FR09 | Repair Suggestions and Maintenance Tips | The app shall display fault-specific repair suggestions split between 'safe to do yourself' and 'requires a mechanic', with preventive maintenance tips. | Q16; Project Specification; Interviews | Maintenance Guidance |
| FR10 | Expert Video Tutorial Links | When online, the app shall display curated links to verified YouTube expert tutorial videos matched to the identified fault. | Q18 (83.3%); Project Specification | Maintenance Guidance |
| FR11 | Offline Basic Functionality | Core features — warning light lookup, manual search, explanations, urgency, repair suggestions, safety disclaimers — shall function fully without internet access. | Q17 (70.4%); Interviews | Offline / Connectivity |
| FR12 | Online Fault Database Sync | When connected, the app shall synchronize the local database with an online repository of updated fault records and video links. | Project Specification | Offline / Connectivity |
| FR13 | Safety Disclaimers | Every result screen shall display a non-removable safety disclaimer stating that the result is a preliminary assessment and professional confirmation is required. | All Interviews; Project Specification | Trust & Safety |
| FR14 | Mechanic Referral Prompt | After every result, the app shall prompt mechanic confirmation. For High/Critical results, this prompt shall be non-dismissible until explicitly acknowledged. | Q24 (77.8%); All Interviews | Trust & Safety |
| FR15 | Vehicle Profile | The app shall allow users to save a vehicle profile (make, model, year, fuel type, engine generation) to filter results to vehicle-specific records. | Interviews; Q Suggestions | Vehicle Management |
| FR16 | Diagnosis History | The app shall maintain a local history of all past diagnosis sessions including date, type, fault, urgency, and a user-editable note. | Reverse Eng.; Interviews | Vehicle Management |
| FR17 | Confidence Scoring | The app shall display a confidence indicator (High/Moderate/Low) alongside all ML-based results. Low confidence results must not display a specific fault name. | All Interviews; Reverse Eng. | Trust & Safety |
| FR18 | Recording Guidance and Safety Instructions | A mandatory safety instruction screen shall be displayed and acknowledged by the user before any audio recording session begins. | Interviews; Project Specification | Engine Sound Diagnosis |
| FR19 | Preventive Maintenance Tips | The app shall display general preventive maintenance tips for each fault category to help users reduce fault recurrence. | Q Suggestions | Maintenance Guidance |
| FR20 | Local Mechanic Directory | The app shall optionally provide a searchable list of nearby mechanics with contact information, via a local database or map integration. | Q Suggestions; Interviews | Mechanic Referral |
| FR21 | Manual Warning Light Fallback | If camera scanning returns a low-confidence or unrecognized result, the app shall automatically offer a manual search fallback (FR02). | Interviews; Reverse Eng. | Warning Light Recognition |
| FR22 | Guided Diagnostic Questionnaire | The app shall provide a text-based symptom input mode where structured questions lead to a preliminary assessment without camera or audio input. | Interviews (2 of 7) | Symptom Input |

## 2.2 Non-Functional Requirements

Non-functional requirements define the quality attributes, performance standards, and constraints the system must satisfy.

| ID | Attribute | Requirement Statement | Source | Category |
| --- | --- | --- | --- | --- |
| NFR01 | Usability | The app shall be usable by non-technical car owners. All interface elements shall use plain language, icons, and colour coding. Core tasks (e.g., scan a warning light) shall require no more than 3 taps from the home screen. | Q20; All Interviews | UX |
| NFR02 | Offline Availability | All core features (FR02, FR04, FR08, FR09, FR11, FR13, FR14) shall function fully from first app launch without any internet connection. | Q17 (70.4%) | Reliability |
| NFR03 | ML Model Accuracy | Image classifier: ≥85% top-1 accuracy on a labelled validation dataset of OEM dashboard symbols. Audio classifier: ≥75% top-1 accuracy on labelled real-environment engine sound recordings. | Interviews; Project Specification | Performance |
| NFR04 | Response Time | Camera scan result: ≤3 seconds on a 2 GB RAM device. Audio analysis result: ≤10 seconds after recording. Search results: ≤500 ms per keystroke. | Project Specification; UX Standard | Performance |
| NFR05 | Privacy — Camera and Microphone | Permissions shall be requested at first use with a user-visible rationale. Raw images and audio shall not be stored persistently or transmitted to any remote server without explicit user consent. | Q21 (top concern) | Privacy |
| NFR06 | Multi-Language Support | The app shall support English and French interfaces. Version 1 delivers English only; French is deferred to Version 2. | Interviews | Accessibility |
| NFR07 | Device Compatibility | Compatible with Android 8.0 (API 26) and higher, and iOS 13 and higher. Minimum device specification: 2 GB RAM, 100 MB free storage. | Project Specification; Interviews | Compatibility |
| NFR08 | Data Security | All locally stored user data (diagnosis history, vehicle profile) shall use encrypted storage. A 'Delete all my data' option shall be available in Settings. | Q Privacy Concerns | Security |
| NFR09 | Scalability | The SQLite database schema shall support ≥200 warning light symbols, ≥100 fault sound categories, and include an engine_generation field for vehicle-type filtering. The schema shall support delta updates via FR12. | Interviews; GAP-08 | Scalability |
| NFR10 | Reliability | The app shall maintain a crash-free session rate of ≥98% over a 30-day post-launch monitoring period. | Quality Standard | Reliability |
| NFR11 | Accessibility | All text and icons shall meet WCAG 2.1 Level AA contrast ratios. The app shall support system-level font size adjustment up to 200% without layout failure. Urgency levels shall not rely on colour alone. | Interviews | Accessibility |

# 3. Completeness Analysis

Completeness analysis identifies areas where the gathered requirements do not provide sufficient detail to guide implementation. Eight gaps were identified. Seven from the initial analysis and one additional gap (GAP-08) that emerged from the second batch of questionnaire responses.

| Gap ID | Missing Area | Why This Is a Gap | Solution |
| --- | --- | --- | --- |
| GAP-01 | ML Model Accuracy Thresholds | No minimum accuracy target was originally defined for either the image or audio classifier. Without this, there is no measurable acceptance criterion for the core AI components. | We defined acceptance thresholds in NFR03: ≥85% for the image classifier and ≥75% for the audio classifier, measured on a held-out validation dataset. These values should be agreed with the supervisor before training begins. |
| GAP-02 | Platform Specification | The project description does not specify whether the application targets Android, iOS, or both. This affects ML framework selection (TensorFlow Lite vs. CoreML), testing scope, and deployment strategy. | We Specified Android 8.0+ as the primary platform (justified by Cameroon market share) and iOS 13+ as secondary. Document minimum OS versions in NFR07. |
| GAP-03 | Data Privacy Policy and Consent Flow | Privacy was identified as the top barrier to adoption (top reluctance theme across both questionnaire batches), yet no formal privacy policy or in-app consent flow was defined in the requirements. | We defined a data handling policy specifying: (a) all ML inference is on-device; (b) raw images and audio are session-only and never transmitted; (c) what data is stored locally and how it is protected. This resolves the gap in NFR05 and NFR08. |
| GAP-04 | Offline Database Update Mechanism | FR12 references online synchronization but specifies no update frequency, trigger logic, conflict resolution strategy, or user notification behaviour. | An update strategy: periodic background sync (weekly), on-demand manual refresh, or silent delta-update on Wi-Fi only. Define what version metadata is stored locally and how conflicts between local and remote records are resolved. |
| GAP-05 | Video Content Curation Policy | FR10 requires expert video tutorial links but provides no specification for how videos are selected, verified, or replaced when they become unavailable. Unverified or broken links are a material risk. | A curation policy: videos sourced from channels with verified automotive credentials; a curated static URL registry maintained by the team; a broken-link detection process integrated into the database sync cycle (FR12). |
| GAP-06 | User Account and Data Sync | No requirement addresses user accounts, cloud backup of the diagnosis history (FR16), or data recovery after a device reset or change. | Decide whether the app is account-based or purely local. If local only, state this clearly in the UI and in the SRS. If account-based, specify authentication requirements, sync behaviour, and data retention policy. Version 1 should default to local-only. |
| GAP-07 | Error State Handling | No requirement specifies the app's behaviour when recognition fails image is too dark, audio is too noisy, or the detected symbol is not in the database. | Add explicit error handling requirements: (a) 'Symbol not recognized' message with manual search fallback (FR21); (b) 're-record with better conditions' prompt for noisy audio; (c) always offer mechanic referral as a fallback when any diagnostic pathway fails. |
| GAP-08 | Engine Technology Diversity | A new respondent in the second questionnaire batch specifically requested support for VVT-i and modern engine variants common in used Japanese imports. The existing scope does not address how the fault database handles modern engine management systems vs. older engines. | Add an engine generation field to the vehicle profile (FR15) and to the fault database schema (NFR09). Tag fault descriptions and sound patterns by engine type. Ensure the training data collection plan includes audio samples from both older and modern Japanese engine variants common in Cameroon. |

# 4. Clarity Analysis: Ambiguities and Inconsistencies

## 4.1 Ambiguities

Ambiguities are requirements stated in a way that different team members or reviewers could legitimately interpret differently. Six ambiguities were identified.

| ID | Ambiguous Statement | Problem | Clarification/Solution |
| --- | --- | --- | --- |
| AMB-01 | 'Basic offline functionality' | The project specification states the app should 'provide basic offline functionality' without defining which features qualify as basic. This leaves the boundary between online and offline features undefined. | Offline features are FR02, FR04, FR08, FR09, FR11, FR13, FR14, FR16, FR17 (camera scanning FR01 also operates offline using the bundled model). Online-only features are FR10 (video links) and FR12 (database sync). |
| AMB-02 | 'Verified car experts' | FR10 requires links to 'verified car experts' but provides no definition of what constitutes verification. This could mean professional credentials, subscriber count, or manual review. | A curation policy where: videos must originate from YouTube channels with verifiable professional automotive credentials, reviewed manually by a team member with mechanical knowledge before inclusion in the URL registry. |
| AMB-03 | 'Diagnose' vs. 'possible causes' | The data sources alternate between using the word 'diagnosis' (which implies definitive conclusions) and 'possible causes' (which implies preliminary suggestions). These carry different implications for user trust and potential misuse. | Standardize terminology throughout all user-facing content: the app presents 'possible causes' and a 'preliminary assessment', never a 'diagnosis'. This terminology standard is a formal constraint in the SRS (Constraint C06). |
| AMB-04 | Sound recording while driving | The project specification does not explicitly prohibit recording engine audio while driving. Three of the seven mechanic interviews flagged this as a significant safety risk. | An explicit safety constraint: audio recording must only be performed while the vehicle is safely parked with the engine running. The recording workflow must include a mandatory safety acknowledgement screen (FR18) and a physical guard preventing recording from starting without acknowledgement. |
| AMB-05 | Vehicle compatibility scope | Several respondents and interviewees raised compatibility with their specific vehicle make and model as a concern. No requirement defines which brands or model years are supported at launch. | Define an initial vehicle scope in FR15: the top 10 vehicle brands by market prevalence in Cameroon at the time of database curation (expected to include Toyota, Honda, Nissan, Hyundai, and Mitsubishi). Out-of-scope vehicles fall back to generic fault records. |
| AMB-06 | Urgency escalation logic | FR08 defines four urgency levels but does not specify the rules for assigning a fault to a given level. Two interview subjects proposed slightly different criteria. | Define explicit assignment rules: indicator lights classified as red in OEM standards = Critical by default; flashing amber = High; steady amber = Medium; service reminders and information lights = Low. These defaults can be overridden by the contextual follow-up questions (FR07). |

## 4.2 Inconsistencies

Inconsistencies are contradictions or conflicts between requirements gathered from different sources. Five inconsistencies were identified.

| ID | Inconsistency Description | Conflicting Sources | Solution |
| --- | --- | --- | --- |
| INC-01 | Number of urgency levels: One interview subject proposed a three-level system (Monitor / Service Soon / Stop Immediately), while five others proposed a four-level system (Low / Medium / High / Critical). | Mechanic 3 (3 levels) vs. Mechanics 1, 2, 4, 5, 7 (4 levels) | Adopt the four-level system as specified in FR08. This is supported by the majority of domain experts and provides a finer granularity of guidance. The three-level system is not used. |
| INC-02 | Trust framing: Some respondents would trust the app as a primary diagnostic tool; 66.7% (a majority) had ignored warning lights due to not understanding them — indicating they need strong urgency guidance. Yet the data also shows 77.8% would still confirm with a mechanic, indicating they do not see the app as a final authority. | Q20 (mixed trust levels) vs. Q24 (mechanic confirmation rate) | Implement tiered trust messaging: Low/Medium results are presented as informational guidance. High/Critical results require a non-dismissible acknowledgement modal that prevents the user from proceeding without explicitly confirming they understand the urgency. |
| INC-03 | Offline video content: One interview subject suggested the app should offer offline maintenance guidance including video content. FR10 specifies expert video links as an inherently online feature. | Interview (Expert 7) vs. FR10 specification | Videos are online-only content (FR10). For offline use, FR09 (text-based repair suggestions and maintenance tips) serves as the offline substitute. The UI must clearly communicate that video links are unavailable when the device is offline. |
| INC-04 | Scope of sound diagnosis: The project specification and 75.9% of survey respondents support audio-based fault detection as a desired feature. Two of the seven expert interviewees expressed skepticism about the reliability of phone microphone audio for meaningful diagnosis. | Project Specification; Q15 (75.9%) vs. Interviews (Auto Electrician 1, Mechanic 5) | Include audio classification (FR06) with mandatory confidence scoring (FR17). When the model's confidence score falls below the defined threshold, the application shall not display a specific fault name. Instead, it shall display the generic low-confidence message and prompt mechanic consultation. |
| INC-05 | OBD-II integration: One expert interviewee suggested future OBD-II integration as a natural evolution of the app. One new survey respondent asked about direct vehicle sync. The project brainstorming session explicitly deferred OBD-II to a future phase. | Interview (Auto Electrician 2); new survey respondent vs. Brainstorming outcomes | OBD-II integration is documented as a Version 3+ deferred requirement. It won’t influence the Version 1 architecture. However, the fault data model should be designed with extensibility for future OBD fault code mapping (see NFR09). |

# 5. Technical Feasibility Analysis

Each major technical capability was assessed for feasibility on a smartphone platform. The assessment considers available ML frameworks, device hardware constraints, dataset requirements, and implementation complexity within a student project context.

| Capability | Feasibility | Technical Rationale | Key Risks and Mitigations |
| --- | --- | --- | --- |
| Camera-Based Warning Light Recognition (FR01, FR04) | HIGH | Computer vision on mobile devices is mature. TensorFlow Lite enables on-device image classification. A CNN model trained on labeled dashboard warning light images (120+ symbols) can deliver results on a mid-range Android device within 3 seconds. | Risk: Training dataset coverage across vehicle brands and model years. Mitigation: Curate a dataset focused on the most common warning symbols from vehicles in Cameroon. Implement the manual search fallback (FR21) for unrecognized symbols. |
| Engine Sound Classification (FR05, FR06) | MEDIUM | MFCC feature extraction combined with a CNN or LSTM model is achievable on mobile using TensorFlow Lite. The primary challenge is noise from the phone microphone and ambient environment rather than model architecture. | Risk: Low signal-to-noise ratio in real recording conditions. Mitigation: Require recording while parked and idling (FR18); implement noise gating; use confidence scoring (FR17) to suppress specific fault names for uncertain results; use follow-up questions (FR07) to refine assessments. |
| Offline ML Inference (FR11) | HIGH | TensorFlow Lite supports fully on-device inference. A quantized (int8) image classifier can be kept under 10 MB. The audio model may require 30–50 MB but can be lazy-loaded only when the user navigates to the audio feature. | Risk: Total app size approaching device storage limits. Mitigation: Apply int8 quantization to all models; lazy-load the audio module; target a total installed size of under 150 MB including the offline database. |
| Multiple Warning Light Detection (FR03) | MEDIUM | Object detection (e.g., a lightweight YOLO variant) can detect multiple symbols in a single image. This requires a significantly larger training dataset with bounding box annotations and a more complex model than single-label classification. | Risk: Higher data collection effort and model complexity. Mitigation: Implement single-label classification for Version 1 to cover the most common use case. Defer multi-label detection to Version 2 when a sufficient annotated dataset can be assembled. |
| Expert Video Tutorial Links (FR10) | HIGH | A curated static JSON registry of YouTube video URLs mapped to fault categories is straightforward to implement and avoids API rate limits or dependency on search results. | Risk: Video URLs becoming unavailable or content becoming outdated. Mitigation: Include a broken-link validation step in the database sync process (FR12); maintain a curated registry of verified channels rather than dynamic search. |
| Modern Engine Type Support (NFR09, GAP-08) | MEDIUM | Modern engines (e.g., VVT-i, common-rail diesel) produce different baseline sounds than older equivalents. A generic audio classifier may perform poorly on these variants without appropriate training data coverage. | Risk: Dataset imbalance between older and newer engine types. Mitigation: Deliberately collect training audio samples from both older and newer Japanese imports common in Cameroon; tag the fault database by engine generation (NFR09). |
| Vehicle Profile and Brand-Aware Database (FR15) | HIGH | A structured SQLite database of make/model/year combinations with associated warning light and fault records can be preloaded with the app installation and extended via the online sync mechanism. | Risk: Data volume if covering many brands. Mitigation: Begin with the top 10 brands by Cameroon market prevalence. Expand via online sync in Version 2. |
| Local Mechanic Directory (FR20) | LOW | Requires real-world data collection of mechanic locations and contact information, GPS and map API integration, and ongoing maintenance to keep the directory current and accurate. | Risk: Operational complexity and data maintenance burden are disproportionate to a student project timeline. Recommendation: Defer to Version 3. For Version 1, implement a simple phone-call action from the mechanic referral screen. |
| OBD-II Integration (deferred) | LOW (out of scope) | Requires an external Bluetooth OBD-II adapter hardware device (approximately USD 10–25 per user), contradicting the smartphone-only design constraint. | Resolution: Documented as a Version 3+ deferred requirement. Version 1 architecture and fault data model should be designed to be extensible for OBD fault codes without requiring redesign. |

# 6. Dependency Relationships

Requirements do not exist in isolation. Understanding which features depend on others was critical for sequencing the development work and identifying blockers. The dependency map below was derived from the functional requirements.

## 6.1 Dependency Table

| Req. ID | Feature | Depends On | Nature of Dependency |
| --- | --- | --- | --- |
| FR04 | Warning Light Explanation | FR01, FR02, FR21 | Cannot display an explanation without a symbol input from camera (FR01), manual search (FR02), or the camera fallback (FR21). FR04 is the output hub of all warning light input pathways. |
| FR06 | Audio Fault Classification | FR05 | The classifier cannot run without an audio recording from FR05. FR05 is the sole input to FR06. |
| FR07 | Sound Follow-Up Questions | FR05, FR06 | Follow-up questions are triggered only after FR06 returns a classification result. Questions are selected based on the top prediction from FR06. |
| FR08 | Urgency Classification | FR04, FR06, FR22 | Urgency level is derived from the fault identified by the warning light explanation (FR04), audio classification (FR06), or guided questionnaire (FR22). FR08 cannot compute a result independently. |
| FR09 | Repair Suggestions | FR04, FR08 | Repair suggestions are fault-specific and urgency-aware. They depend on FR04 (fault identification) and FR08 (urgency level) to provide appropriately prioritised guidance. |
| FR10 | Expert Video Links | FR09, FR12 | Video links are mapped to fault categories identified in FR09. FR12 (online database sync) is needed to keep URLs current. FR10 is unavailable when the device is offline. |
| FR11 | Offline Functionality | FR02, FR04, FR08, FR09 | Offline mode requires preloaded data for the symbol dictionary (FR02), explanations (FR04), urgency logic (FR08), and text-based repair tips (FR09). FR10 is explicitly NOT available offline. |
| FR13 | Safety Disclaimers | FR04, FR08 | Disclaimers are displayed alongside diagnosis results (FR04) and urgency levels (FR08). They must appear on every result screen regardless of which diagnostic pathway was used. |
| FR14 | Mechanic Referral Prompt | FR08, FR13 | The referral prompt is triggered by the urgency level (FR08) and accompanies the safety disclaimer (FR13). High and Critical urgency levels make the prompt non-dismissible. |
| FR15 | Vehicle Profile | FR02, FR04 | A vehicle profile improves the accuracy of symbol lookup (FR02) and the relevance of explanations (FR04) by filtering to vehicle-specific records. Without FR15, all results are generic. |
| FR16 | Diagnosis History | FR04, FR06, FR08 | History entries are generated from completed diagnosis sessions (FR04 or FR06) with their urgency levels (FR08). At least one completed diagnosis session must exist before the history screen contains data. |
| FR17 | Confidence Scoring | FR01, FR06 | Confidence scores are produced by the image classifier (FR01) and audio classifier (FR06). A Low confidence result suppresses the specific fault name in the output, replacing it with a generic consultation prompt. |
| FR21 | Manual Warning Light Fallback | FR02 | FR21 is a UI pathway that routes the user to the manual search (FR02). It is triggered when FR01 camera scanning returns a low-confidence or unrecognized result. |
| FR22 | Guided Diagnostic Questionnaire | FR04, FR08 | The questionnaire produces a preliminary assessment (FR04-equivalent output) and urgency level (FR08). It functions as an alternative input pathway when neither camera nor audio input is available. |

## 6.2 Critical Development Path for Version 1

Based on the dependency map above, the following sequence represents the minimum viable development path for Version 1. Each item must be completed before the items that depend on it can be built or tested.

| S/N | Requirement | Reason for This Position in the Sequence |
| --- | --- | --- |
| 1 | FR02 — Manual Search and Offline Symbol Dictionary | Foundation of all warning light features. FR04, FR11, and FR21 all depend on the symbol database created here. Build and populate this before anything else. |
| 2 | FR04 — Warning Light Explanation Engine | Core diagnostic output for all warning light pathways. FR08, FR09, FR13, FR14 all depend on FR04. |
| 3 | FR08 — Urgency Classification Logic | Required by FR09, FR13, and FR14. Must be defined before any result screen can be built. |
| 4 | FR13 — Safety Disclaimers and FR14 — Mechanic Referral | Non-negotiable safety layer. No result screen should be released without these components in place. |
| 5 | FR01 — Camera-Based Scanning | Builds on the symbol database from FR02 and outputs to FR04. Can be developed in parallel with FR02/FR04 but integration requires both. |
| 6 | FR21 — Manual Warning Light Fallback | Required for graceful degradation whenever FR01 fails. Simple to implement once FR01 and FR02 are in place. |
| 7 | FR09 — Repair Suggestions | Extends FR04 with actionable guidance. Content curation (the database entries) is the primary effort here. |
| 8 | FR05 and FR06 — Audio Recording and Classification | The audio diagnostic pathway. Can be developed in parallel with the warning light pathway but depends on the FR08 and FR09 outputs being in place. |
| 9 | FR17 — Confidence Scoring | Final layer on top of FR01 and FR06. Must be integrated before any ML-based result screen is released to users. |
| 10 | FR11 — Offline Mode Integration | Integration milestone. Verifies that all preloaded assets (models, database) function correctly without a network connection. This is a system-level test, not a new feature. |

# 7. Requirements Prioritization (MoSCoW)

Requirements are prioritized using the MoSCoW method, which classifies each requirement as Must Have (non-negotiable for Version 1), Should Have (important but not critical to the MVP), Could Have (desirable if time and resources permit), or Won't Have in Version 1 (deferred to a later phase).

Priorities reflect the full 54-respondent dataset and the technical feasibility assessment in Section 5. The decrease in offline preference from 89.7% (n=29) to 70.4% (n=54) was noted but does not change the Must Have classification of offline functionality, given the local connectivity context in Cameroon.

| ID | Feature | Priority | Target Version | Justification |
| --- | --- | --- | --- | --- |
| FR01 | Camera-Based Warning Light Scanning | Must Have | v1.0 | Core feature of the proposed application. 70.4% of respondents said Yes; a further 18.5% said Maybe. Central to the project aim. |
| FR02 | Manual Warning Light Search | Must Have | v1.0 | Foundational offline feature. All other warning light features depend on the symbol dictionary this creates. Low implementation risk. |
| FR04 | Warning Light Explanation | Must Have | v1.0 | Direct answer to the primary user problem. 83.3% of respondents had seen an unknown warning light. This is the most requested output. |
| FR08 | Urgency Level Classification | Must Have | v1.0 | 66.7% of respondents ignored a warning light due to not understanding its urgency — the largest identified behavioural risk. This feature addresses it directly. |
| FR11 | Offline Basic Functionality | Must Have | v1.0 | 70.4% of respondents prefer offline diagnosis. The local Cameroonian context has unreliable data connectivity. Offline capability must be available from the first launch. |
| FR13 | Safety Disclaimers | Must Have | v1.0 | Non-negotiable safety and legal requirement. All seven expert interviews stressed the importance of preventing overtrust. Must accompany every result without exception. |
| FR14 | Mechanic Referral Prompt | Must Have | v1.0 | 77.8% of respondents would still confirm with a mechanic. This feature positions the app as a triage tool, not a replacement for professional inspection. |
| FR17 | Confidence Scoring | Must Have | v1.0 | Required to manage overtrust — identified as the primary risk by all seven expert interviewees. Must ship with Version 1 to prevent harm from uncertain classifications. |
| FR05 | Engine Sound Recording | Should Have | v1.0 | 75.9% of respondents would use this feature, with interest growing across the two collection phases. Include in Version 1 with appropriate confidence caveats and safety guards. |
| FR06 | Audio Fault Classification | Should Have | v1.0 | Completes the audio diagnostic pathway. Medium feasibility. Must be paired with FR17 (confidence scoring) and FR07 (follow-up questions) to be deployed responsibly. |
| FR07 | Sound Context Follow-Up Questions | Should Have | v1.0 | Mechanically validated approach to improving classification accuracy without hardware upgrades. Four of seven expert interviewees recommended this as essential. |
| FR09 | Repair Suggestions and Maintenance Tips | Should Have | v1.0 | Directly addresses the user need for actionable guidance after a result. Manageable scope if pre-curated by fault category. |
| FR18 | Recording Guidance and Safety Instructions | Should Have | v1.0 | Required safety guard for the audio feature. Prevents users from recording while driving, a risk raised by three interviewees. |
| FR21 | Manual Warning Light Fallback | Should Have | v1.0 | Required for graceful degradation whenever camera recognition fails. Simple to implement once FR01 and FR02 are in place. |
| NFR01 | Usability — Plain Language UI | Should Have | v1.0 | Fear of technical complexity is a persistent reluctance theme across both questionnaire batches. Non-technical usability is essential for adoption. |
| NFR02 | Offline Availability | Should Have | v1.0 | Operational complement to FR11. Specifies that offline must work on first launch, with no setup required. |
| NFR05 | Camera and Microphone Privacy | Should Have | v1.0 | Top user reluctance factor. Clear permission rationale and a no-remote-storage policy are required to overcome adoption barriers. |
| FR10 | Expert Video Tutorial Links | Could Have | v1.0* | 83.3% of respondents want video links. Include in Version 1 if the online URL registry is curated and hosted before release; otherwise defer to a patch release. |
| FR15 | Vehicle Profile | Could Have | v2.0 | Improves accuracy of fault results but is not required for basic functionality. Adds database complexity. Defer until brand-specific data curation is complete. |
| FR16 | Diagnosis History | Could Have | v2.0 | Adds value for returning users but is not required for first launch. Low risk to implement after core features are stable. |
| FR19 | Preventive Maintenance Tips | Could Have | v2.0 | Appreciated in respondent suggestions. Can be added as a supplementary content module without altering the core architecture. |
| NFR06 | Multi-Language Support | Could Have | v2.0 | Important for local accessibility. Requires translation resources and UI redesign. Prioritize English for Version 1; add French in Version 2. |
| FR03 | Multiple Warning Light Detection | Could Have | v2.0 | Technically complex (requires object detection model and bounding-box annotated training data). Single-light recognition covers the primary use case for Version 1. |
| FR22 | Guided Diagnostic Questionnaire | Could Have | v2.0 | A useful alternative input pathway but increases UX complexity. Add after the camera and audio pathways are stable. |
| FR12 | Online Database Sync | Could Have | v2.0 | Version 1 can ship with a static preloaded database. Build the sync infrastructure in Version 2 once the database schema is confirmed stable. |
| FR20 | Local Mechanic Directory | Won't Have (v1) | v3.0+ | Operationally complex. Requires real-world data collection and ongoing maintenance. Interim: implement a simple phone-call action from the mechanic referral screen. |
| NFR09 (200+ symbols) | Scalability Target — 200+ Symbols | Won't Have (v1) | v3.0+ | Target 80–120 common symbols for Version 1 covering the most prevalent warning lights. Expand to 200+ via online sync in subsequent releases. |
| OBD-II Integration | OBD-II Hardware Integration | Won't Have (v1) | v3.0+ | Requires external hardware dongle, contradicting the smartphone-only design principle. Deferred to Version 3+. |

FR10 was included in Version 1 if the online video URL registry is curated and hosted before release. Otherwise it ships in a subsequent patch release.

# 8. Software Requirements Specification (SRS)

The Software Requirements Specification for CarDiag has been produced as a separate stand-alone document: CarDiag Software Requirements Specification, Version 1.0, 10 May 2026. It is submitted alongside this report and should be read in conjunction with it.

The SRS is structured in accordance with the IEEE 830-1998 recommended practice and contains:

| S/N | Section | Content |
| --- | --- | --- |
| 1 | Introduction | Purpose, project scope (explicit in-scope and out-of-scope items), complete glossary of 26 terms, references, and document overview. |
| 2 | Overall Description | Product architecture (three subsystems: on-device AI, offline knowledge base, online content layer), four user classes with technical expectations, operating environment (Android 8.0+/iOS 13+), 10 design and implementation constraints, and all assumptions and dependencies. |
| 3 | System Features | Detailed specification of 14 functional requirements, each written with four structured fields: input conditions, processing logic, expected outputs, and measurable acceptance criteria. |
| 4 | External Interface Requirements | User interface design requirements (touch targets, navigation model, colour palette, loading indicators), hardware interfaces (Camera2 API/AVFoundation, AudioRecord specifications), a full software interface table (TF Lite, SQLite, REST API, YouTube), and communication security requirements. |
| 5 | Non-Functional Requirements | All 11 NFRs written as testable statements covering performance (with specific millisecond targets), usability (task success rates), reliability (crash-free rate), security and privacy, device compatibility, scalability, and accessibility (WCAG 2.1 AA). |
| 6 | System Constraints | Ten hard constraints that the implementation must not violate, including: no external hardware, on-device ML only, app size limit of 150 MB, no login required for core features, non-dismissible safety modals, HTTPS-only communication. |
| 7 | Appendices | (A) Requirements Traceability Matrix — all 22 FRs and 11 NFRs traced to data source, MoSCoW priority, technical feasibility, and target version. (B) Non-Functional Requirements Traceability. (C) Use Case Summary — 8 use cases with related FRs. (D) Open Issues Register — 6 items requiring resolution before the SRS is formally baselined. |

# 9. Requirements Validation with Stakeholders

The validation process focused on:

- Confirming the relevance of gathered requirements

- Assessing usability expectations

- Evaluating technical practicality

- Identifying overlooked requirements

- Verifying acceptance of proposed AI-based diagnosis features

## 9.1 Stakeholder Groups Involved

The requirement validation process involved four major stakeholder groups.

### 1. Car Owners

Car owners represent the primary users of the system because they experience vehicle issues directly and are responsible for maintenance decisions.

Validation Objectives

The validation aimed to determine whether:

- Dashboard warning light recognition would be useful

- Engine sound diagnosis addresses a real problem

- The proposed app would reduce unnecessary mechanic visits

- Users trust AI-assisted vehicle diagnosis

Key Feedback

Car owners highlighted that:

- Many dashboard warning symbols are difficult to understand.

- They often delay repairs because they are unsure of the seriousness of faults.

- A simple explanation of problems would be highly valuable.

- Repair urgency indicators are important for decision-making.

Many participants also emphasized affordability and low internet consumption as important due to data costs and unstable network connectivity in some regions of Cameroon.

Validation Outcome

- Validated Requirements:

- Dashboard warning light detection

- Engine sound analysis

- Maintenance urgency levels

- Offline functionality

- Simple language explanations

Additional Recommendation:

The system should avoid overly technical automotive language and instead use simple explanations understandable by non-technical users.

Example:

Instead of:

“Potential crankshaft synchronization anomaly”

Use:

“Possible engine timing problem. Visit a mechanic soon.”

### 2. Mechanics

Mechanics are secondary stakeholders because they possess technical expertise and play a critical role in vehicle maintenance.

Validation Objectives

The validation sought to determine:

- Whether diagnosis suggestions are technically realistic

- The practicality of symptom-based diagnosis

- Concerns about the app replacing mechanic services

- What recommendations should be included

Key Feedback

Mechanics acknowledged that:

- Many drivers ignore warning lights due to lack of understanding.

- Some common engine sounds can indicate predictable faults.

- The app could help users identify minor problems earlier.

However, concerns were raised regarding:

- Incorrect AI diagnosis

- Overconfidence by drivers

- Reduced visits to professional mechanics

Most mechanics agreed that the application should function as:

“An assistant, not a replacement.”

Validation Outcome

Validated Requirements:

- Basic diagnosis assistance

- Repair recommendations

- Maintenance urgency classification

Required Changes:

The system must:

- Include confidence levels in diagnosis

- Recommend mechanic inspection for serious faults

- Clearly state diagnostic limitations

Example disclaimer:

“This diagnosis is AI-assisted and should not replace professional mechanical inspection.”

### 3. Auto Electricians

Auto electricians were included because modern vehicles rely heavily on electronic systems and electrical fault detection.

Validation Objectives

Validation focused on:

- Dashboard warning light interpretation

- Electrical fault indicators

- Realistic warning light categorization

Key Feedback

Auto electricians emphasized that:

- Electrical faults are commonly misunderstood.

- Drivers often ignore battery and alternator warning signs.

- Multiple warning lights can indicate cascading electrical issues.

They recommended:

- Multi-warning light detection

- Urgency prioritization

- Fault categorization by severity

Example:

Battery Warning Light

Severity:
Medium to High

Recommendation:
Inspect battery and charging system immediately.

Validation Outcome

Validated Requirements:

- Multi-warning light detection

- Electrical fault categorization

- Severity classification

Suggested Improvement:

The application should provide electrical troubleshooting guidance for common battery and charging issues.

4. Drivers (Commercial & Private)

Drivers, especially taxi drivers, interurban drivers, and commercial transport operators in Cameroon, were validated because they depend heavily on vehicle reliability.

Validation Objectives

The validation sought to determine:

- Need for fast diagnosis

- Importance of offline functionality

- Practicality of mobile diagnosis while traveling

Key Feedback

Drivers highlighted that:

- Vehicle breakdowns during travel are costly.

- Quick fault understanding is extremely important.

- Internet access is not always reliable.

Commercial drivers especially emphasized the need for:

- Offline diagnosis

- Fast response times

- Simple recommendations

Many also requested:

“Tell us if we can still drive or if we should stop immediately.”

Validation Outcome

- Validated Requirements:

- Offline-first functionality

- Fast diagnosis results

- Urgency classification system

Additional Requirement Introduced:

The application should classify faults into:

Low Urgency

Safe to monitor.

Medium Urgency

Service vehicle within days.

High Urgency

Seek immediate inspection.

Critical Urgency

Stop driving immediately.

## 9.2 Requirement Validation Techniques Used

The following validation techniques were used:

Interviews

Direct conversations with:

- Car owners

- Mechanics

- Auto electricians

- Drivers

Purpose:
To obtain firsthand practical experiences and expectations.

Observation

Observation of:

- Vehicle dashboard usage

- Driver responses to warning lights

- Common mechanic diagnostic processes

Purpose:
To understand real-world workflows.

Scenario-Based Validation

Stakeholders were presented with possible app scenarios.

Example:

“If your engine begins making a knocking sound, would you use an app to understand the problem before visiting a mechanic?”

Purpose:
To evaluate perceived usefulness and practicality.

## 9.3 Stakeholder Validation Summary Table

| Stakeholder | Main Concern | Validated Features |
| --- | --- | --- |
| Car Owners | Understanding faults | Dashboard scan, sound diagnosis |
| Mechanics | Diagnostic accuracy | Recommendations, urgency |
| Auto Electricians | Electrical issues | Warning light interpretation |
| Drivers | Speed & accessibility | Offline diagnosis |

## 9.4 Key Insights from Validation

The validation process revealed several important insights:

### 1. Strong Need for Simplicity

Most users are not automotive experts; therefore, explanations must be simple and easy to understand.

### 2. Offline Functionality is Essential

Due to inconsistent internet access in parts of Cameroon, core diagnostic features must function offline.

### 3. Trust Must Be Carefully Managed

Users want reliable results, but mechanics emphasized that diagnosis should remain advisory.

### 4. Urgency Classification is Highly Valuable

Users want immediate understanding of whether a problem is dangerous or manageable.

### 5. Cameroon Vehicle Context Matters

The system should prioritize vehicles commonly found in Cameroon, including:

- Toyota Hilux

- Toyota Prado

- Toyota HiAce

- Toyota Corolla

- Toyota Land Cruiser

- Nissan Patrol

- Nissan Navara

## 9.5 Final Validation Decision

Following stakeholder validation, the proposed requirements were considered:

Valid

- Relevant to user needs

- Technically realistic

- Contextually suitable for Cameroon

However, modifications were introduced:

- AI diagnosis should remain assistive

- Confidence scores should be displayed

- Serious issues must recommend mechanic consultation

- Offline capability became a mandatory requirement

# 10. Conclusion

This report has presented a complete requirements analysis for the CarDiag Mobile Application for Car Fault Diagnosis, fulfilling all six activities specified under Task 3 of the CEF 440 course outline.

The analysis produced the following key outputs:

| S/N | Activity | Output |
| --- | --- | --- |
| 1 | Requirements Classification | 22 Functional Requirements (FR01–FR22) and 11 Non-Functional Requirements (NFR01–NFR11) fully extracted, described, sourced, and categorized. |
| 2 | Completeness Analysis | 8 gaps identified (GAP-01 to GAP-08), each with a specific recommended action. GAP-08 (engine technology diversity) was identified from the second questionnaire batch. |
| 3 | Clarity Analysis | 6 ambiguities (AMB-01 to AMB-06) and 5 inconsistencies (INC-01 to INC-05) identified, each with a specific resolution or clarification. |
| 4 | Technical Feasibility | All major capabilities assessed as High, Medium, or Low feasibility. Camera-based recognition and offline inference are High; audio classification and multi-light detection are Medium; local mechanic directory and OBD-II integration are Low and deferred. |
| 5 | Dependency Relationships | A complete dependency table covering 14 functional requirements, and a 10-step critical development path for Version 1. |
| 6 | Prioritization | All 33 requirements (FRs and NFRs) prioritized using the MoSCoW method across Version 1 (Must Have and Should Have), Version 2 (Could Have), and Version 3+ (Won't Have in v1). |
| 7 | SRS | The Software Requirements Specification (IEEE 830-1998, Version 1.0) submitted as a separate companion document with 7 sections and 4 appendices. |
| 8 | Validation Plan |  |

The analysis identified three areas of highest priority for resolution before the SRS is formally baselined: (1) the six open issues in SRS Appendix D, particularly the ML accuracy thresholds (OI-01) and the training dataset availability (OI-02); (2) the privacy policy and consent flow (GAP-03); and (3) the formal stakeholder validation activities described in Section 9, starting with the internal checklist review and proceeding through the structured walkthrough with the supervisor and automotive expert interviewees.

The requirements baseline, once signed off, will serve as the definition of done for the implementation phases covered in Tasks 5 and 6, and the primary evaluation reference for the final project presentation in Task 7.

# References

- IEEE Std 830-1998, IEEE Recommended Practice for Software Requirements Specifications. IEEE Computer Society, 1998.

- Sommerville, I. Software Engineering, 10th Edition. Pearson Education, 2015. Chapters 4 (Requirements Engineering) and 5 (System Modelling).

- Wiegers, K. and Beatty, J. Software Requirements, 3rd Edition. Microsoft Press, 2013.

- TensorFlow Lite Developer Guide. Google LLC. https://www.tensorflow.org/lite.

- Google YouTube Data API v3 Documentation. Google LLC. https://developers.google.com/youtube/v3.